# PROJECT AGREEMENT

**Project Title:** KULL

This Agreement is made on **30 June 2025** between the following parties:

# Client:

RJ ROOTS STUDIO (Jitendra Kumar & Rajan)

**Client Address:** [To be filled in]

# AND

**Innovgeist**

**Business Address:** Lucknow, India **Email:** [sales@innovgeist.com](mailto:sales@innovgeist.com) **Phone:** +91-8127273162

# Project Scope

The Innovgeist agrees to design, develop, and deliver a mobile application project titled **"KULL"**, compatible with Android and iOS platforms. The project scope includes:

* + UI/UX Design
  + Backend Development
  + Android & iOS Deployment
  + Basic Admin Dashboard, including:
    - User Management
    - Content Upload
    - Push Notification Management
    - Basic Analytics
    - Settings Control
  + Deployment to Google Play Store and Apple App Store (store credentials to be provided by the Client)

# Project Timeline

* + **Project Start Date:** 1 July 2025
  + **Estimated Completion Date:** 15 September 2025
  + Delays caused by the Client (e.g., late content or delayed approvals) may result in extended timelines.
  + Valid justifications include scope modifications, technical complexities, or force majeure (natural disaster, lockdown, War,etc.).

# Payment Terms

**Total Project Cost:** ₹50,000 INR (inclusive of all applicable GST or service taxes). No extra charges will apply unless mutually agreed upon in writing.

# Payment Schedule:

* + **10% Advance:** ₹5,000

# 30% Mid-Development Milestone: ₹15,000

* + **60% Final Payment:** ₹30,000 (after handover, testing, and approval of deliverables)

# Deliverables

The Service Provider will deliver the following:

* + Android APK and iOS Build
  + Admin Panel Login Credentials
  + API Documentation
  + Database Schema

All items must be properly structured, documented, and ready for deployment.

* **1-month post-launch bug fixing support** included at no extra charge, starting from the date of final project handover.
* Support covers technical bugs and performance issues only; new feature requests are not included under free support.

# App Features and Functional Requirements

The application must include:

* + User Registration/Login (via Email and OTP)
  + Newsfeed and Content Display
  + Admin Panel for Content Management
  + Push Notification System
  + Multi-language Support (English & Hindi)
  + User Profile Management
  + Feedback and Contact Form

# 5A. Advanced Admin Panel Functionalities

The Admin Panel will include **Role-Based Access Control (RBAC)** with the following:

1. Main Admin (Client) can create, modify, and remove sub-admins/moderators.
2. Sub-admins can be assigned permissions to:
   * Add/edit content by region (e.g., news, rituals, events)
   * Upload Bhajans, PDFs, images, or videos
   * Generate referral codes (e.g., MB25092024) for user onboarding
3. Admin can revoke or modify user roles at any time.
4. Activity logs must be maintained for transparency and traceability.

# Admin-Controlled Modules Visibility

1. Admin can **enable/disable visibility** of any module from the backend. For example, if “Games” or “Voting” is under development, it can be hidden or marked as “Upcoming”.
2. The **order and icon style** can be configured by the client before deployment.

# 5B. DROR (Digital Resource & Rituals) Section Modules

The app will feature a dedicated **DROR section** with 13 content modules:

1. **Occasions:** Rituals per Gotra – Family Deities, Death, Marriage, Naming, Birth, Grah Pravesh
2. **Kartavya:** Uploadable text or PDFs outlining community duties
3. **Bhajan:** YouTube links with thumbnail previews
4. **City Search:** Pradhan directory by state and district
5. **Organization Officer:** Contact information of officials like Pradhan, Up-Pradhan, etc.
6. **Voting (Upcoming):** Community polls and internal voting
7. **Appeal:** Suggestion box with uploads (text, images, video, PDF)
8. **Education:** Course guidance, free class links, study materials
9. **Employment:** Job needs and offers in post or PDF format
10. **Dukan:** Business/shop listings with owner info
11. **Games (Upcoming):** Ludo, Chess, Sudoku, etc.
12. **Sports:** Event posts or tournament brochures
13. **Meeting:** Upload meeting agendas, minutes, or invites
14. **Family Tree** – A dynamic family tree feature allowing users or designated Pradhans to create and manage their family lineage.
    * Admin can give or revoke permission to create/edit family trees.
    * Trees may include names, photos, relations, and optional location tags.
    * User-added family tree data will be stored securely in the backend and linked to their profile

# 5C. Home Page Layout & UI Structure (Updated)

The Home Page of the application shall contain the following components, in this order:

# Top Section:

1. **Header Bar:** Displays the name of the community (e.g., "सामाजिक एकता")
2. **DROR Button:** Shortcut to Digital Resource & Rituals section

# Notification Icon and Profile Photo Banner Section:

1. **Advertisement Slider:**
   * Admin can upload, remove, or manage rotating advertisement banners
   * Max 3–4 slides, automatically scrollable

# News Headline Slider:

* + Sliding ticker showing headlines from latest News posts
  + Tappable items open full article

# Samaaj ke Taj (Community Gems):

1. **Reputed Personality Highlights:**
   * For notable persons: IAS, IPS, Social Workers, etc.
   * Displays Name, Gotra, Age, Designation, Phone, Email, Address (as applicable)
   * Admin can assign Pradhan roles limited power to manage these profiles

# Bottom Navigation Tabs:

1. **Home** – Returns to this main dashboard
2. **Posts** – View and add news, event posts, announcements

# People –

* + List of users grouped **Gotra-wise**
  + Shows **total number of members**

# Donation –

* Fundraising campaigns displayed with:
  + Image and description
  + Donation Target and Raised Amount
  + Static or dynamic **QR Code**
* **Only the main platform admin** can upload donation QR codes

# Floating Action Button (FAB):

11. **+ Button (Center-Bottom):**

* For posting new content
* Admin configurable to restrict options based on user roles

# Confidentiality

Both parties agree to maintain strict confidentiality regarding any project-related information, source code, business data, or content. Disclosure to third parties is prohibited without prior written consent.

# Termination Clause

* + Either party may terminate the agreement with 14 days' written notice.
  + The Client will compensate the Service Provider for work completed up to that point.
  + All completed deliverables will be handed over within 5 working days of termination.

# Dispute Resolution

Disputes shall first be resolved amicably. If unresolved, and the dispute arises due to the Service Provider or mutual issues, it will be subject to the jurisdiction of Lucknow, India. However, if the dispute is solely caused by the Client, it shall be settled under the jurisdiction of Delhi courts.

**12. Maintenance & Support Charges**

After the initial 1-month free bug-fix support, extended maintenance can be availed through the following options:

**A. Annual Maintenance Contract (AMC):**

* ₹10,000 per month  
   Includes:
  + Minor content changes
  + Monthly performance check-up
  + Bug fixing and optimization
  + Priority email support (within 48 hours)
  + Server and third party API costs are  also handled\*

**\*depends on traffic**

**B. On-Demand Support:**

* ₹500/hour or ₹3,000/day depending on task scope
* Estimations will be shared and approved before work begins

**Any major structural changes will require a separate quote and timeline.**

# Signatures

**For RJ ROOTS STUDIO**

Name: Jitendra Kumar

Signature:

Date:

Name: Rajan

Signature:

Date:

# For Innovgeist

Name: [Authorized Representative] Signature: Date: